City of Cambridge

Regular Meeting

March 12, 2007

7:00 p.m.

The regular meeting of the Cambridge City Council was held on March 12, 2007.  Council President Nan Rhodes called the meeting to order at 7:58 p.m. right after three public hearings were held.  Present were Council President Nan Rhodes and Council Members Cy Wert, and Mark Loveland.  Also present were Assistant City Clerk Sandra McKee, Public Works Superintendent Ernie Houghton, Andy Gehrke, Jeff Chance, Fran Villano, Jennifer Neider, David Neider, Kim Braun, Jay Reiss, Nicola Wall, David Wall, Jim Poole, Sherri Poole, Nathan Bath, Thel Pearson, Nina Hawkins, and Jerry Bemis.

Flag Salute – Nan Rhodes led the Pledge of Allegiance

Additions to the Agenda  - Cy Wert made a motion seconded by Mark Loveland to approve the current agenda with the addition of – under Old Business 11.  Job Descriptions and Under New Business 1. Redeem CD US Bank 3-533-0081-5472 and 2. Approve Superior Street/Mill Road Inv #21.  The motion was voted on and carried unanimously.

Minutes – Cy Wert made a motion to approve the Regular City Council Meeting Minutes of February 12, 2007.   Mark Loveland seconded the motion and the motion was voted on and carried unanimously.

# Bills – A motion was made by Mark Loveland and seconded by Cy Wert to pay the monthly bills and salaries.  The motion was voted on and carried unanimously.

Old Business:

# Approve DEQ Arsenic Compliance Agreement & Draft Preliminary Engineering Report

A public hearing was held on this issue before the regular meeting.  The Council’s next step is to summarize any public comment, select an alternative, revise the Draft PER and submit it to DEQ by April 2, 2007.  After some discussion a motion was made by Mark Loveland and seconded by Cy Wert to have Andy Gehrke of Holladay Engineering draft a letter to DEQ requesting an extension to April 30, 2007 so the necessary decisions can be made at the next regular City Council meeting on April 9, 2007.  The motion was voted on and carried unanimously.

Approve Proposed Annexation Final Draft of 9 parcels containing 22 individual properties along the perimeter of the City of Cambridge within the impact zone currently under consideration and pass Ordinance 2-2007 Annexations

After considering public testimony at the public hearing held on the above issue earlier in the evening and after discussion on the annexation proposal Council President Nan Rhodes made a motion to introduce and read Ordinance 2-2007 by title only under suspension of rules and regulations.  Mark Loveland seconded the motion and a roll call vote was taken.  Cy Wert – aye, Mark Loveland – aye, and Nan Rhodes – aye.  The motion passed unanimously.

A motion was made by Council President Nan Rhodes to suspend the rules and regulations, and wave the 2nd and 3rd readings, and vote on Ordinance 2-2007.  Cy Wert seconded the motion.  A roll call vote was taken.  Cy Wert – aye, Mark Loveland – aye,

and Nan Rhodes – aye.  The motion passed unanimously.

A motion was made by Council President Nan Rhodes to pass Ordinance 2-2007 under suspension of rules and regulations on one reading by title only with Mark Loveland seconding the motion.  A roll call vote was taken with Cy Wert – aye, Mark Loveland – aye, and Nan Rhodes – aye.  The motion passed unanimously.

Approve proposal to abandon and return Wilson Ave, First St., and Haller Ave. extensions recorded August 4, 2004 to CTC, the original owner, retaining and 80’ easement at the corner of First St. and Haller Ave.

After much discussion and reviewing the facts and findings of the public hearing on the subject held earlier in the evening a motion was made by Nan Rhodes to follow P&Z recommendation and not give back the roads and abandon them.  Cy Wert seconded the motion and the motion was voted on and passed 2-1.  The following vote was taken:  Nan Rhodes - aye, Cy Wert - aye, and Mark Loveland - nay.

# Eldercare

Jennifer Neider reported on behalf of the Eldercare Coalition.  She presented the City Clerk with a signed copy of the transportation plan.  She also showed the City Council a map displaying the proposed underground route to bring power to the facility.

# Holladay Engineering – Transportation, Streets, and Roads

Andy Gehrke of Holladay Engineering reported on the status of the transportation, streets, and roads – see attached Engineering Status Report.  The only new item was that we are awaiting approval of additional funds from LHTAC/ITD for wetlands delineation on Superior Street/Mill Road Project.

# Holladay Engineering – Water System

Andy Gehrke of Holladay Engineering updated the Council on the status of the water system.  He mentioned a warranty letter was issued to the contractor on March 2 regarding correction of the pump noise as a warranty item.  Mr. Gehrke stated that Ernie has obtained the necessary equipment for Aquamag treatment for well 3 water quality improvements.  Flushing and adjustments are underway.  He then talked about the Arsenic Compliance Agreement and Preliminary Engineering Report.  He recommended that the city request an extension for submission of the public comment summary and Revised Draft Report so that these items can be submitted after the regular April Council meeting so that necessary decisions can be made regarding alternative selection and scheduling.  Mr. Gehrke stated that the 1st Quarter 2007 Arsenic test results, copy of public notification, and status report were submitted to DEQ.  Also mentioned regarding DEQ Water Systems Loan funds Letter of Interest that DEQ had stated in the Draft Arsenic Report review letter that the city must implement a cross connection control program to be eligible for a DEQ loan.

# Holladay Engineering – Wastewater System

Andy Gehrke explained that all the wastewater system status items were old items.  He mentioned that the EPA had contacted the City and will be visiting the site March 14, 2007.  The next report of progress is due April 1, 2007.  Holladay Engineering will take care of the report.

# Garbage

No report as to progress as Mayor is absent.

# Dog Ordinance & Licensing

Discussion was held regarding the current dog ordinance and licensing.  The issue will be discussed further at the next meeting.

# State Investment Pool

A motion was made by Mark Loveland and seconded by Cy Wert to rescind the previous motion of transferring $7500.00 to the State Investment Fund.  The motion was voted on and passed unanimously.

# Job Descriptions

Nothing has been done regarding this as of yet.  Nan Rhodes will work on a job description for the Planning and Zoning Administrator position.

## New Business

# Redeem CD 3-533-0081-5472 at US Bank

A motion was made by Mark Loveland and seconded by Cy Wert to redeem CD 3-533-0081-5472 at US Bank in the amount of $20,000.00 when it matures on March 21, 2007 and deposit it in checking for bills owing.  The motion was voted on and the motion passed unanimously.

# Approve Superior St/Mill Rd Invoice #21

A motion to approve Superior St/Mill Rd Invoice #21 was made by Mark Loveland and seconded by Cy Wert.  The motion was voted on and passed unanimously.

## Adjourn

A motion was made by Cy Wert and seconded by Mark Loveland to adjourn.  The motion passed unanimously and the meeting adjourned at 9:14 p.m.

____________________________________

Sandra McKee, Assistant City Clerk

____________________________________

Mike Campbell, Mayor