City of Cambridge

Regular Meeting

May 8, 2017

7:00 p.m.

A regular meeting of the Cambridge City Council was held on May 8, 2017 at Cambridge City Hall. Mayor Rhodes called the meeting to order at 7:00 p.m. Present were Mayor Nanette Rhodes, Council President Cy Wert, Verl Cate, Jeff Chance, and Jon Andersen.  Also present were Sandra McKee City Clerk-Treasurer, Ernie Houghton Public Works Superintendent, Andy Gehrke of HECO Engineers, Jim Birdsall, Richard Trost, Lyle Sall, Lynda Yoder, and Mark Loveland.

Welcome & Flag Salute – Mayor Rhodes welcomed patrons to the meeting and 
Verl Cate led the Pledge of Allegiance.

Consent Agenda – Jeff Chance made a motion to approve the consent agenda (approve current agenda, approve minutes of the regular city council meeting, and approve payment of bills) including paying US Bank Visa statement and Bert Osborn, Attorney not received yet as well as changing the meeting date to April 10 in the first paragraph of the minutes.  Cy Wert seconded the motion and the motion passed unanimously.

# HECO Engineers Report - Transportation, Streets, Roads, Water System and Wastewater System – Andy Gehrke of Holladay Engineering stated that all information with updates is included in individual agenda items to follow.

Community Choices of Idaho Sidewalk & Drainage Project – Scope of Services for Construction Engineering, Inspection & Sampling – T-O Engineers, Inc. and Estimated Costs, Bid Results, and Notice of Award -   Andy Gehrke of Holladay Engineering presented the council with the bid results.  Two bids were submitted.  Apparent low bidder is Braun-Jensen, Inc.  The total bid amount was $647,984 for the base bid plus all additive alternates.  The total bid was 15% below the engineer’s estimate.  Bid results have been submitted to ITD for review.  The next step is a letter from the city to ITD stating who the city plans to award to, initial award amount and reasons why.  The city has received a draft scope of work proposal from T-O Engineers on construction administration, inspection, and testing services.  Agreement must be reviewed and approved by ITD.  HECO Engineers suggests a letter from the city to ITD requesting ITD assistance in negotiating the contract with T-O Engineers and submittal of ITD forms for hiring consultants be sent.  After some discussion Verl Cate made a motion to award the base bid for the Community Choices of Idaho Sidewalk and Drainage Project to Braun-Jensen, Inc. in the amount of $280,782 as they are the apparent low bidder upon approval by ITD, to retain the balance in contingency to be used in its entirety for alternates (do not sweep money). Jeff Chance seconded the motion and the motion passed unanimously.  Jeff Chance then made a motion to submit a request to ITD for assistance in negotiating an administrative contract with T-O Engineers, Inc. for the project.  Cy Wert seconded the motion and the motion passed unanimously.

Wastewater Improvement Project Phase 2 – Progress Report #12, Pay Application #14, and Contract Amendment #1 for Project Additions Covered by Additional RD Grant Funds –  The city applied for $390,000 of additional 100 percent grant funding from USDA-RD that was awarded.  The additional work includes lining Pond 3 and finishing all the alternates on the ICDBG Wastewater Phase 2 Project.  The additional work, including Pond 3 lining, can be change ordered into the existing Phase 2 contract.  Initial budgetary quotes have been provided by Warrington Construction and are within the available funding budget.  Amendment No. 1 for Engineering Additional Services has been prepared for City and RD approval.  A draft has been reviewed by USDA RD.  After some discussion Jeff Chance made a motion seconded by Verl Cate to approve Progress Report #12, Pay Application #14, and Contract Amendment #1 for Project Additions covered by Additional USDA RD Grant Funds.  The motion passed unanimously.

Well #1 Arsenic Preliminary Engineering Report – HECO Engineers Payment Application #5 and Contract Amendment #1 Time Extension, No Cost Amendment – Andy Gehrke of HECO Engineers presented the council with a payment application and contract amendment to consider for approval.  Jeff Chance made a motion to approve HECO Engineers Payment Application #5 and Contract Amendment #1- Time Extension, No Cost Amendment.  Jon Andersen seconded the motion and the motion passed unanimously.

Wastewater Treatment Facility Lagoon 3 – DEQ Response and USDA RD Grant – DEQ issued a clarification letter date April 18, 2017 in response to Mayor Rhodes letter requesting clarification and re-evaluation of its findings on the lagoon 3 seepage test.  DEQ reaffirmed their decision. Discussion was held concerning how funding was obtained from USDA RD with money not used elsewhere in the United States with Farm Bill 2014 funds.  The City of Cambridge was fortunate to receive100% grant funds to be able to line Lagoon 3 in order to bring pond 3 in compliance for seepage testing.  Now that funds have been obtained to line Lagoon 3 the council asked the mayor to write DEQ a response letter stating how the city plans to correct the action and comply with Wastewater Rules (IDAPA 58.01.16) by lining Lagoon 3.

Farmers Market in Park – Lynda Yoder presented the council with a request for a Farmers Market with craft and home business items in the city park from the Cambridge Commercial Club.  After some discussion Jon Andersen made a motion to approve the Cambridge Commercial Club’s request for use of Tower Park Picnic Area on Saturdays from 10:00 a.m. to 1:00 p.m. from mid-June to mid-September, weather permitting, for a Farmers Market, including crafts and home businesses including the use of the picnic shelter and tables.  This agreement is to remain in effect, year to year, until either party chooses to end it.  Jeff Chance seconded the motion and the motion passed unanimously.

Request for Street Closure June 3 – N Superior for Hells Canyon Days Car Show – Don Dopf the Car Show Coordinator for the Cambridge Commercial Club’s Hells Canyon Days event submitted a request to close a section of street for the Car Show.  Verl Cate made a motion seconded by Cy Wert to close North Superior Street from the intersection of Hwy 95 in front of the Pioneer one block east to the intersection of Superior and McKinley on Saturday, June 3, 2017 from 7:00 a.m. until 5:00 p.m. to accommodate the 22nd Annual Hells Canyon Days Car Show and Shine.  The motion was voted on and passed unanimously.

August Solar Eclipse –Discussion was held regarding the upcoming solar eclipse on August 21st.  Cambridge is in the path of totality.  The Cambridge Commercial Club has been trying to organize vendors, housing, events, etc.… for the event.  Brandie Lincoln of the Cambridge Commercial Club reported that they had secured 15 port-a-potty’s from McCall.  The Commercial Club was going to charge vendors set up at the old fire department lot $50.00 per space to help pay for the portables.  They are not sure this will be enough to cover the costs.  She asked the council if they would be willing to help with these costs.  Jon Andersen made a motion for the city to contribute $1,000 towards the portables for the eclipse event.  Jeff Chance seconded the motion and the motion passed unanimously.

Recycling – Mayor Rhodes and City Clerk Sandra McKee gave a report regarding the recycling meetings they had attended.  The Weiser River Resource Council operates the recycling center in Weiser at the Evelyn Stover Recycling Center.  They are trying to come up with a proposal to submit to the Washington County Commissioners regarding continuing recycling in the county.  The Weiser River Resource Council only has $300 in their account currently and plans to discontinue recycling at the center in September if a new plan and resources are not obtained.

Sidewalk Ordinance – Discussion was held regarding sidewalks.  Complaints have been received regarding things left on sidewalks continually that are unsightly and questions about the use of sidewalks and who controls and enforces the use of sidewalks.  This is mainly in regards to the Central Business District.  The council will begin work on a sidewalk ordinance to address these issues as well as other sidewalk issues.  Mayor Rhodes was asked to find out how McCall handles some of these issues as they have a lot of snow like Cambridge.

Adjourn – Jeff Chance made a motion to adjourn the meeting and Verl Cate seconded the motion.  The motion was voted on and passed unanimously with the meeting adjourning at 9:13 p.m.

____________________________________       ________________________________

Sandra McKee, City Clerk-Treasurer		   Nanette T. Rhodes, Mayor